# MINI-PROJECT LOGBOOK

## GROUP MEMBERS

1.	Tejas Periasamy 	124A9053

2.	Mohd Ayaz Attaullah  	124A9057

3.	Soham Saldur           	123A9041

4.	Krishna Kshirsagar    	124A9023

### Project Title

ProjectGuard: Academic Project Management and Similarity Screening

### Project status: Completed and deployed

Supervisor

Prof. Gilu Abraham

### Department of Artificial Intelligence and Machine Learning

SIES Graduate School of Technology (Autonomous) Affiliated to University of Mumbai

Nerul, Navi Mumbai – 400 706

(AY 2026–27)

# INSTITUTE VISION & MISSION

## VISION

To be a centre of excellence in Education and Technology committed towards socio-economic advancement of the country.

## MISSION

- To impart advanced knowledge in Engineering and Technology.

- To transform young minds towards professional competence by inculcating values and devel-oping skills.

- To promote research and ensure continuous value addition among students and employees.

- To strengthen association with industry, research organizations and alumni to enhance knowl-edge on current technologies.

- To promote next generation technocracy and nurture entrepreneurial culture for socio-economic growth.

# ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING DEPARTMENT

## DEPARTMENT VISION

Impart prime content education to develop technically proficient and socially responsible engineers in the emerging branches of AI.

## DEPARTMENT MISSION

M1 To provide students with a comprehensive education to prepare them for the rigors in the domain of AI.

M2 To establish a platform for academics, innovation, professional growth, and social interaction.

M3 To encourage the capacity for lifelong learning necessary for career advancement.

M4 To help build relationships with alumni and industry for the betterment of students’ overall growth.

## PROGRAMME EDUCATIONAL OBJECTIVES (PEOs)

### PEO1

PEO2 PEO3

Develop leadership abilities for professional advancement. Pursue higher education to learn and advance their careers.

Promote services in the field of Artificial Intelligence Engineering through excellent technical and communication skills.

# PROGRAMME OUTCOMES (POs)

| PO | Outcome |
| --- | --- |
| PO1 | Engineering Knowledge: Apply knowledge of mathematics, natural science, com- puting, engineering fundamentals and an engineering specialization to develop the solution of complex engineering problems. |
| PO2 | Problem Analysis: Identify, formulate, review research literature and analyze com-plex engineering problems reaching substantiated conclusions with consideration for sustainable development. |
| PO3 | Design/Development of Solutions: Design creative solutions for complex engineer-ing problems and design or develop systems, components, and processes to meet identified needs with consideration for public health and safety, whole-life cost, net zero carbon, culture, society and environment as required. |
| PO4 | Conduct Investigations of Complex Problems: Conduct investigations using research-based knowledge, including design of experiments, modelling, analysis and interpretation of data to provide valid conclusions. |
| PO5 | Engineering Tool Usage: Create, select and apply appropriate techniques, resources and modern engineering and IT tools, including prediction and modelling, recogniz-ing their limitations. |
| PO6 | The Engineer and The World: Analyze and evaluate societal and environmental as-pects while solving complex engineering problems for their impact on sustainability with reference to economy, health, safety, legal framework, culture and environment. |
| PO7 | Ethics: Apply ethical principles and commit to professional ethics, human values, diversity and inclusion; adhere to national and international laws. |
| PO8 | Individual and Collaborative Team Work: Function effectively as an individual and as a member or leader in diverse or multidisciplinary teams. |
| PO9 | Communication: Communicate effectively and inclusively within the engineering community and society at large, including effective reports, design documentation and presentations that consider cultural, language and learning differences. |
| PO10 | Project Management and Finance: Apply engineering management principles and economic decision-making to individual work, team leadership and multidisciplinary projects. |
| PO11 | Life-Long Learning: Recognize the need and preparation for independent lifelong learning, adaptability to emerging technologies and critical thinking in technological change. |

# PROGRAMME SPECIFIC OUTCOMES (PSOs)

PSO1: Students are exposed to cutting-edge trends and technology to prepare them for challenging work in industry, higher education and professional careers.

PSO2: Practice skills learnt in Artificial Intelligence, Data Mining, Machine Learning, Cloud Com-puting, Optimization, Networking and Security, and Deep Learning in domains such as Healthcare, Education, Agriculture, Finance and Social Media.

# STUDENT INFORMATION

Project Title: ProjectGuard: Academic Project Management and Similarity Screening

|  | Student 1 | Student 2 | Student 3 | Student 4 |
| --- | --- | --- | --- | --- |
| Roll No. | 124A9057 | 124A9053 | 124A9023 | 123A9041 |
| Name | Tejas Periasamy | Mohd Ayaz Siddiqui | Krishna kshirsagar | Soham Saldur |
| Class with Division | I | I | I | I |
| Contact No. | 9167914640 | 7303796986 | 8097205757 | 8452086652 |
| E-mail | tejasspp12@gmail.com | ayaz07siddiqui@gmail.com | krishnakshirsagar4108@gmail.com | sohamsaldur@gmail.com |

# INSTRUCTIONS TO STUDENTS

- The logbook must be submitted to the Supervisor for verification and evaluation of project activities at least once a week.

- The logbook, duly signed by the Supervisor, must be submitted with the project report for evaluation at the end of the semester to the department.

# LETTER OF ACCEPTANCE

I, the undersigned, Prof. 	, working in the Department of Artifi-cial Intelligence and Machine Learning, am willing to guide the project titled:

### ProjectGuard: Academic Project Management and Similarity Screening

for Mini Project 2, Semester V, for the academic year 2026–27. The names of the students are:

- Krishna Kshirsagar      124A9023

- Mohd Ayaz Siddiqui    124A9053

- Tejas Periasamy           124A9057

- Soham Saldur               123A9041

(Name) Mini-Project Guide		Prof. Jegan Nadar Mini Project Coordinator	Dr. Kalyani Pampattiwar I/C Head of Department

# COURSE OUTCOMES

| CO | Course Outcome | POs covered | PSOs cov- ered |
| --- | --- | --- | --- |
| CO1 | Identify and define real-world or research problems through requirement gathering and stakeholder interaction. | PO2, PO4, PO6, PO9, PO11 | PSO1 |
| CO2 | Develop project objectives, scope and feasibility using soft- ware engineering and SDLC principles. | PO1, PO2, PO3, PO5, PO10, PO11 | PSO1 |
| CO3 | Analyze requirements and develop system designs using stan- dard modelling techniques. | PO1, PO2, PO3, PO4, PO5 | PSO1, PSO2 |
| CO4 | Implement solutions using appropriate technologies, engineer- ing practices and version control. | PO1, PO3, PO5, PO11 | PSO1, PSO2 |
| CO5 | Test and validate the system through structured test cases, datasets and simulations. | PO2, PO4, PO5 | PSO1, PSO2 |
| CO6 | Compose technical documentation, present project outcomes and demonstrate teamwork and ethics. | PO7, PO8, PO9 | PSO1 |

7

CO–PO–PSO MAPPING

|  | PO1 | PO2 | PO3 | PO4 | PO5 | PO6 | PO7 | PO8 | PO9 | PO10 | PO11 | PSO1 | PSO2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CO1 |  | 3 |  | 3 |  | 3 |  |  | 3 |  |  | 3 |  |
| CO2 | 3 | 3 | 3 |  | 3 |  |  |  |  | 3 | 3 | 2 |  |
| CO3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  |  | 3 | 3 |
| CO4 | 3 |  | 2 |  | 3 |  |  | 2 |  | 2 | 3 | 3 | 3 |
| CO5 |  | 3 |  | 3 | 3 |  |  |  |  |  |  | 3 | 3 |
| CO6 |  |  |  |  |  |  | 3 | 3 | 3 |  |  | 3 |  |

# SCHEDULE / PROGRESS REPORT

| Title of the Project | ProjectGuard: Academic Project Management and Similarity Screen- ing |
| --- | --- |
| Group No. | 16 |
| Student 1 | Krishna kshirsagar |
| Student 2 | Mohd Ayaz Siddiqui |
| Student 3 | Tejas Periasamy |
| Student 4 | Soham Saldur |
| Name of the Supervisor | Prof. Gilu Abraham |

9

WEEKLY PROGRESS RECORD

| Sr. No. | Date | Attendance |  |  |  | List of scheduled tasks | Remark | Mapping | Supervisor signature |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 |  |  | CO |  |
| 1 | 15/7/26 |  |  |  |  | Defined the project problem, requirements, stakeholders, and scope. | Completed | CO1 |  |
| 2 | 22/7/26 |  |  |  |  | Reviewed related project portals and lexi-cal/semantic similarity methods. | Completed | CO1 |  |
| 3 | 29/7/26 |  |  |  |  | Designed architecture, data model, API flows, and team ownership rules. | Completed | CO2, CO3 |  |
| 4 | 5/8/26 |  |  |  |  | Built student and mentor portal layouts and workflow screens. | Completed | CO3, CO4 |  |
| 5 | 12/8/26 |  |  |  |  | Moved active data to PostgreSQL and added pgvector project storage. | Completed | CO4 |  |
| 6 | 19/8/26 |  |  |  |  | Integrated Clerk sessions, enrollment codes, and role checks. | Completed | CO4, CO5 |  |
| 7 | 26/8/26 |  |  |  |  | Implemented team creation, joining, invi-tations, and submissions. | Completed | CO4 |  |
| 8 | 2/9/26 |  |  |  |  | Implemented mentor roster, assignment, reviews, and admin operations. | Completed | CO4 |  |
| 9 | 9/926 |  |  |  |  | Added PDF, DOCX, and TXT validation, extraction, and limits. | Completed | CO4, CO5 |  |
| 10 | 23/9/26 |  |  |  |  | Integrated TF–IDF, Qwen embeddings, hy-brid scores, and vector search. | Completed | CO4, CO5 |  |

| Sr. No. | Date | 1 | 2 | 3 | 4 | List of scheduled tasks | Remark | CO | Supervisor signa-ture |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11 | 30/9/26 |  |  |  |  | Tested authorization, team ownership, up-load errors, and score responses. | Completed | CO5 |  |
| 12 | 7/10/26 |  |  |  |  | Configured frontend/backend build, HTTPS origins, secrets, and database. | Completed | CO4, CO5 |  |
| 13 | 14/10/26 |  |  |  |  | Completed integration checks, documenta-tion, deployment, and handover. | Completed | CO5, CO6 |  |

10

Signature of the Supervisor

# PROJECT COMPLETION SUMMARY

ProjectGuard was completed as an integrated academic project management and similarity-screening system. The delivered work includes student and mentor workflows, administrator enrollment, Post-greSQL and pgvector persistence, document extraction, TF–IDF and Qwen-based comparison, au-thentication checks, and deployment configuration. The similarity score is used for human-guided review; a numerical detection-accuracy result is not entered in this logbook without a labeled eval-uation record.

The progress entries above describe completed work. Enter the actual meeting dates, attendance, supervisor remarks, and signatures from the team’s records before submitting the signed logbook.

# EXAMINER’S FEEDBACK FORM

| Name of External Examiner: |  |
| --- | --- |
| College of External Examiner: |  |
| Name of Internal Examiner: |  |
| Date of Examination: |  |
| No. of Students in Project Team: |  |
| Separate Lab Available: | Yes / No |

### Student Performance Analysis

Tick one rating for each observation.

| No. | Observation | Excellent (3) | Very Good (2) | Good (1) |
| --- | --- | --- | --- | --- |
| 1 | Quality of problem and clarity |  |  |  |
| 2 | Innovativeness in solutions |  |  |  |
| 3 | Cost effectiveness and societal impact |  |  |  |
| 4 | Full functioning of working model as per stated re-quirements |  |  |  |
| 5 | Effective use of skill sets |  |  |  |
| 6 | Effective use of standard engineering norms |  |  |  |
| 7 | Contribution of an individual as member or leader |  |  |  |
| 8 | Clarity in written and oral communication |  |  |  |
| 9 | Overall performance |  |  |  |

Can the same mini project be extended to the next semester by adding new objectives or ideas? Yes	/	No

If yes, suggest a new innovative technique, idea or objective related to this project:

Signature of External Examiner	Signature of Internal Examiner